## Slide 1
1. Your first Implementation/Content Delivery is only the beginning.
This is the start of an ongoing partnership with the Center of Excellence. Leveraging a digital adoption tool requires an ongoing partnership and commitment to iterative, data-driven discovery of new projects and opportunities.
Value realization and data-driven discovery of new project opportunities
Monitoring Value
Submission of intake, creation of business case, approval of project by CoE
Intake & Approval
Discovery, solution design, content building, content go-live , hypercare
Content Delivery
Goal-setting and identification of potential use-cases
Strategic Planning
Maintenance & Continuous Evolution
2. Though the Center of Excellence covers licensing, Business Units are responsible for Development (Initial) and Run & Support (Ongoing) costs.
# of User Workflows
Level of translation support (+ # of languages)
Level of accessibility support
CoE Rules of Engagement
Requested Go-Live Timeline
Whether site access can be provided
Level of accessibility support
Ongoing Run & Support cost (required for each project) will be estimated at ~50% of the Development cost and will be billed on an annual basis to include:
Proactive maintenance for up to 4 releases/year on primary deliverables
Reactive maintenance and support for issues and bugs
The following services are also provided by the Center of Excellence and included in the delivery package:
Skilled Content Delivery Team (see page 3)
Value Reporting Templates (to be used by the Business Unit on a quarterly basis)
Access to self-sufficient enablement for WalkMe analytics platform (Insights)
Development cost will be estimated on a project-by-project basis, based on the following variables:
Cadence with Product Admin/Owner to align on upcoming release dates/release scope
Cadence with BU executive sponsor to align on upcoming potential
Please read and ensure you understand the following about working with the Digital Adoption Center of Excellence at PMI.
Alignment with the following will create respectful, optimized relationships and maximize your technology investment.
Ready to move forward? Fill out our Intake Form [Link here].
Questions?
Visit the WalkMe @ PMI Knowledge Base - Click here for our Frequently Asked Questions page
Post in the WalkMe Teams Channel
Contact Luke Skywalker @ luke.s@company.com
Your Logo Here

## Slide 2
CoE Rules of Engagement
3. Your Content Delivery Team (provided by the CoE) will guide you through our standard methodology stages.
Discovery & Governance
Content Analysis & Iteration
Opportunity Discovery
UAT
Content Creation
QA & Fix
Go-Live
Project Manager
Exec Sponsor
Subject Matter Expert
UX/CX Expert
Solution Builder
Solution Design
Content Review
Once your project is approved, granular time estimates will be provided for each stage of your journey so you can plan accordingly.
Content delivery timelines can be accelerated if a Business Unit respects the following:
Executives are in-sync and aligned to vision, “definition of done”, measurement of success, and optimal outcomes
Business Unit provides site access to a stable lower environment
Stakeholders are identified and have enough bandwidth (see page 3)
System has a unique way of identifying users in the underlying code (attribute, variable, etc)
Stakeholders have high responsiveness and adhere to proposed communication cadence
Stakeholder hierarchy + authority/decision making power is agreed upon early
Flexibility is allowed in potentially scoping to a smaller, more agile first solution
4. You are responsible for providing value updates to the Center of Excellence on a quarterly basis.
Content Go-Live
Quarterly Value Reporting
Quarterly Value Reporting
Quarterly Value Reporting
Quarterly Value Reporting
CoE will provide:
Access to WalkMe engagement data
Enablement on WalkMe analytics platform
Strategy & example value narrative approaches/metrics to consider
Reporting frameworks
Identifying metrics of interest
Identifying ownership and method of tracking (e.g. dashboards, reporting mechanisms)
Submitting numbers to CoE Program Leads
Business Unit is responsible for:
Your Logo Here

## Slide 3
Role | Responsibilities | Most Commonly | Content Develop- ment | Ongoing Maintenance
Steering Committee/ Portfolio Lead | -Recipient of upward reporting on project progress and value -Decision maker on contractual terms/resourcing/budget -Informed of final project | CXO Senior Vice President Other Senior Leadership | 2-4 hours per project | 2-3 hours per quarter
Function Lead/ Department Lead | -Defines success criteria and ensures WalkMe content supports business objectives. -Communicates the value of each engagement back to the business -Provides final approval of project | Department Manager Department Director Product Owner | 5-8 hours per project | 2-15 hours per quarter
Subject Matter Expert(s) | -Process, application, and best practice expert. -Provides insights to ensure a valuable, high quality solution. -Tests workflows to confirm process comprehensiveness and precision of addressing business objectives | Power User Information Systems Systems Administrator UX/CX Experts | 15-30 hours per project | 2-15 hours per quarter
Technical Lead(s) | -Coordinates IT related tasks such as deployment, defining segmentation variables, and security reviews. -Understands how to deploy plugins or add snippet to the codebase. | IT Manager Application Developer | 5-10 hours per app onboarding (If application is new to WalkMe) | 1 hour per quarter
Business Analyst | -Coordinates setup of dashboards and reporting capabilities for department to measure quantified value with internal metrics | Business Analyst Business Intelligence | 5-10 hours per app onboarding | 2-5 hours per quarter
5. You are required to bring stakeholders committed to the WalkMe relationship and aligning with required responsibilities.
CoE Rules of Engagement
Project Manager | -Primary point of contact for onboarding implementation. -Ensures visibility and collaboration across all stakeholders.
Builder(s) | -Designs, creates, and builds WalkMe content during and after onboarding. -Possesses technical aptitude and interest in improving user experience.
IT Manager | -Manages content delivery, BAU activity infrastructure, control and audit -Maintains Standard Operating Procedures and responsible for updates, optimization, and value narrative
Business Solutions | - Manages demand generation, evaluation, and prioritization process - Manages and adjusts CoE content delivery roadmap - Ongoing stakeholder management, including enforcement of quarterly value reporting protocols
The following roles will be provided for you by the Center of Excellence team:
You are required to commit these stakeholders in both Content Development and Ongoing Maintenance stages:
Note: times are estimates only based on a standard project size of building for 5 user workflows and project team adhering to all rules of engagement.
Your Logo Here